# Statement of Work - AI Customer Support Assistant

SOW ID: SOW-2026-05-ACS

Client: GreenField Insurance Group

Vendor: Atlas Automation Studio

# Project Objective

Build an AI-powered support assistant that helps customer service agents find policy answers, draft responses, and summarize customer conversations. The assistant will use retrieval-augmented generation over approved policy documents and internal knowledge base articles.

# Deliverables

Secure web dashboard with role-based access for agents and supervisors.

Document ingestion pipeline for PDF, DOCX, and TXT policy files.

RAG chat interface with citations to the source document and page number.

Admin screen for reviewing failed document processing jobs.

Token usage tracking and monthly usage export.

Deployment guide and handover documentation.

# Timeline

| Milestone | Target Date | Acceptance Criteria |
| --- | --- | --- |
| Discovery complete | May 20, 2026 | Requirements signed off by Client product owner. |
| Prototype demo | June 10, 2026 | Upload, indexing, and basic document Q&A working in staging. |
| Pilot release | July 5, 2026 | Agent dashboard, citations, and logging available for 20 pilot users. |
| Production launch | August 1, 2026 | Security review complete and production deployment approved. |

# Budget and Payment

Fixed implementation fee: USD 86,000. Payment schedule: 30% at signing, 40% after pilot release, and 30% after production launch. Out-of-scope work requires a written change order.

# Risks and Assumptions

The quality of AI answers depends on the accuracy and completeness of the approved source documents. The system must not provide binding legal or coverage decisions without human review.

Client will provide test policy documents, sample support questions, and access to staging identity provider by May 15, 2026.